| NO | DATE | ENQUIRY | RESPONSE FROM TEAM |
| --- | --- | --- | --- |
|  | 5 April 2025 | Re: Inquiry as to avenues to redress unfairness of developer after obtaining sign-off from architect despite remaining unresolved defects. We would like to appeal to your good self, to help us understand so as to resolve a dispute between us (as purchasers of XYZ Residensi) and Company ABC as developers of the said property. We purchased and fully paid for the said property in July, 2023. The Sales and Purchase agreement that was signed, stipulated rectification of defects will be completed by the developer within 30 days from when such defects were reported. Subsequently, we reported defects found to Company ABC but defect rectifications were delayed for a number of reasons. It is now, more than one and a half years later, there are defects still unaddressed by Company ABC. We were given committed completion dates no less than a dozen times, but each time, Company ABC failed to deliver. There were also many instances where rectification work performed were not done properly requiring multiple reworks. The pattern of commit/ delays/ non-delivery/ recommit/ rescinded commitment went on and on for close to one and a half years causing us great anguish, inconvenience and financial cost. We have full transcripts of our conversations (both e-mails and the official CRM WhatsApp chat) with Company ABC’s Customer Relationship Management (CRM) team that can attest to our claims above and available upon request. Recently, after an extended period of defect rectification works, we received a letter dated 22nd, Jan 2025 from Company ABC, stating that quote: “All rectification works have been completed in full compliance with industry standards and verified as fully completed by the appointed Architect. Please find attached the sign off defect lists from the Architect for your reference. This letter serves as our final communication on this matter. Please be advised that no further complaints, inquiries, or correspondence regarding this issue will be entertained.” However, we have come across defects that were: - Not rectified properly. - Not rectified as per previously agreed. - Not rectified at all - Partially rectified. This is not the first time where we received such notification from the developer, citing and providing a copy of the Architect’s sign off. However, as you can see from the attached chronological series of communications between us and the CRM, defects remain unresolved after the architect sign off. Why did the architect sign off the same thing multiple times and why did he/she sign off when the developer acknowledges that defects remain unresolved? Rectification works continued into January 2025. Also, on our insistence, a ponding test was conducted by Company ABC personnel on the three bathrooms after some floor tiles were changed. The test did not complete successfully with water levels in sections of all three bathrooms dropping significantly after 24 hours. Company ABC’s staff’s explanation of evaporation and absorption by the grouting for the drop in water level was totally unacceptable and proven wrong by the fact that the water levels in some other sections of the bathrooms remains high and the volume of water level drop was large. The architect was also not present at this ponding test at any time. We received no report nor notification on the results of the ponding test but Company ABC insists that all works were completed and signed off. How did the architect sign off without being present at the test initiation nor conclusion? Company ABC has cited PAM practice note No. 4-2022 as an excuse to use the architect sign-off to force defect closure. We do not feel that this is fair, nor do we believe that the spirit and intention of the cited PAM practice note is to allow for developers to bully and strong-arm purchasers to accepting sub-standard work. Our request for a meeting to discuss this matter with Company ABC and the architect has not had any response. Company ABC cites the architect’s sign off and the architect’s response when contacted for clarification was that we have no right to talk to them. This merry go round of shirking responsibility has put us in a quandary. Because of this, we are putting in this complaint to PAM to find understanding and address the unfairness of the situation to us as consumers/purchasers. We humbly request for feedback from PAM to discuss, clarify and understand the situation. Thank you for your kind assistance in this matter. | Thank you for your inquiry dated 5 April 2025 regarding defect rectification and the architect’s certification at your property. We provide our feedback as follows: Rights under the Sales and Purchase Agreement (SPA) As a copy of the Sales and Purchase Agreement (SPA) was not attached to your query, and based on publicly available information indicating that XYZ Residensi is a high-rise stratified residential development, we assume that the standard Schedule H under the Housing Development (Control and Licensing) Regulations applies. Pursuant to Clause 30 of the SPA, which prescribes timelines and actions for various parties, the Developer is required to rectify any reported defects within 30 days upon receiving written notice from the Purchaser. Should the Developer fail to do so, the Purchaser may appoint a third party to perform the necessary repairs and recover the cost from the retention sum held by the stakeholder. Clause 30(2) further stipulates that the Developer’s architect must certify that the defects have been remedied before the release of the retention. However, this certification does not override your right to dispute unresolved or unsatisfactory rectification works. You are advised to consult your solicitor for further advice based on the specific terms of your SPA. If your property is still within the Defect Liability Period, you retain the right to continue exercising the provisions under Clause 30 to ensure your notices are properly recorded. PAM Practice Note 4/2022 This Practice Note provides professional guidance to architects on managing defect rectification procedures. It is not a legal document and does not carry authority to limit or override the rights of purchasers under the SPA. Dispute Resolution Options If the issue remains unresolved, you may consider lodging a claim with the Tribunal for Homebuyer Claims under the Ministry of Housing and Local Government (KPKT), which addresses disputes related to housing defects and allows claims up to RM50,000. For further information, please refer to the official website of KPKT at https://www.kpkt.gov.my/index.php/pages/view/320. Independent Inspection and Support You may wish to appoint a qualified independent building inspector to assess the outstanding defects. A professional inspection report may help substantiate your position in the claim. Should you need assistance in locating a qualified inspector, you may consider contacting Architect Centre Sdn Bhd (https://www.architectcentre.com.my/ or Cik Naza Izana at 019-399 4869). We hope the above clarifies your concerns. Thank you. |
|  | 3 February 2025 | Project: Perlantikan Kontraktor Penyelamat Dan Penyiap Bagi Cadangan Skim Perumahan untuk Tetuan ABC. Kontrak: Standard Form of Design and Build Contract, PWD Form DB (Rev. 1/2010) Keadaan semasa: Projek ini telah melewati tempoh kontrak selama 3 tahun. CCC dan CPC amat diperlukan segera. Soalan: - Perkara-perkara yang membolehkan CCC dan CPC dikeluarkan walaupun kerja masih belum siap dan belum sempurna. - CPC dikeluarkan oleh pihak arkitek atau? - CPC perlu di keluarkan dahulu kemudian CCC atau CCC kemudian CPC? Sekian, Terima Kasih. | We refer to your queries regarding the completion of work under the "Standard Form of Design and Build Contract PWD Form DB (Rev. 1/2010)", as we received on the 3rd February 2025. As far as we are aware, all the stipulations for the "Completion of the Works" including; - the definition of practical completion as well as the requirements for such completion; - details of the parties empowered to issue Certificates of Practical Completion (CPC) and; - the issuance of the CPC relative to that of the Certificate of Completion and Compliance (CCC), are all already contained within the above Standard Form. Nevertheless, we note that there may be additional conditions which may be imposed within the rest of your Contract Documents and we would as such, advise that you refer to the above Standard Form as well as your Contract Documents for the information you require. |